**Department of Technical Education**

**Capstone project**

**Format 7**

**Weekly Status Report-2**

Capstone project Name: Online MCQ Exam

Capstone project Members: Dharmaraj Latte 339CS20008

Shahin Mirakhan 339CS20023

Vaishnavi Tharakar 339CS20034

Mohammadhussain Shaikh 339CS21701

**Risks or Issues**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
|  | Solving error in code | We got error in designing of admin login form. | We have solved the errors by correct code. | Completed |
|  | Database connection | In this we got error in defining query. | We have added proper syntax of query for proper connectivity of database. | Completed |
|  | Testing | While testing we got error in validation. | We start to solving the risk beginning of the code for validate the form. | Completed |

**Tasks in progress or Completed**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Team Members**  **Responsible** | **Percentage Complete** |
| Admin login page must design properly. | We have to design the admin login page using HTML, CSS and bootstrap as per user requirement. | Shahin Mirakhan | 95% |
| Entered details must validate properly. | After completing the design we have to validate the form using JavaScript. | Shahin Mirakhan | 98% |
| Entered detail must store in database. | After completing validation we have to connect the form to database using php and MySQL database. | Shahin Mirakhan | 96% |

**Upcoming Tasks**

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Team Members**  **Responsible** |
| Admin must add or delete test to exam. | In this task add test page must design properly so that admin will easily add or delete tests. | Shahin Mirakhan |

Date: Signature of the student