**Department of Technical Education**

**Capstone project**

**Format 7**

**Weekly Status Report-3**

Capstone project Name: Online MCQ Exam

Capstone project Members: Dharmaraj Latte 339CS20008

Shahin Mirakhan 339CS20023

Vaishnavi Tharakar 339CS20034

Mohammadhussain Shaikh 339CS21701

**Risks or Issues**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
|  | Validation error | Entered details not validating properly. | We entered the proper validation code for input details. | Completed |
|  | Testing | While testing we got error in validation | We start to solving the risk beginning of the code for validate the form. | In Progress |

**Tasks in progress or Completed**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Team Members**  **Responsible** | **Percentage Complete** |
| Admin must add or delete test to exam. | In this task add test page must design properly so that admin will easily add or delete tests. | Shahin Mirakhan | 95% |

**Upcoming Tasks**

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Team Members**  **Responsible** |
| Added tests must store properly. | After designing the add test page must connect to the database, Using php and MySQL database we have to connect. | Shahin Mirakhan |

Date:

Signature of the student