**Department of Technical Education**

**Capstone project**

**Format 7**

**Weekly Status Report-4**

Capstone project Name: Online MCQ Exam

Capstone project Members: Dharmaraj Latte 339CS20008

Shahin Mirakhan 339CS20023

Vaishnavi Tharakar 339CS20034

Mohammadhussain Shaikh 339CS21701

**Risks or Issues**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
|  | Database connection | In this we got error in MySQL connection. | We solve the issue by entering the valid syntax. | Completed |
|  | Testing | While testing we got error in connecting the database. | We solve the problems by fixing the errors. | Completed |

**Tasks or in progress or Completed**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Team Members**  **Responsible** | **Percentage Complete** |
| Added tests must store properly. | After designing the add test page must connect to the database, Using php and MySQL database we have to connect. | Shahin Mirakhan | 95% |

**Upcoming Tasks**

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Team Members**  **Responsible** |
| Admin must able to add and delete question and answer. | We have to create add questions and answers page which helps admin to add or delete the question answers. | Vaishnavi Tharakar |

Date:

Signature of the student