**Department of Technical Education**

**Capstone project**

**Format- 6**

**Weekly Meeting Record-7**

|  |  |  |
| --- | --- | --- |
| Capstone project Title: | Online MCQ Exam | |
| Group Members | 1)Dharmraj Latte  2)Shahin Mirakhan  3)Vaishnavi Tharakar  4)Mohmmadhussain Shaikh | □Present  □Present  □Present  □Present |
| Date |  |  |
| Meeting venue | C B Kore Polytechnic Chikodi  CS Lab 1 | □OnTime |
| Documents Submitted | □Status Report | □OnTime |
| Issues Group Working on | We have continued previous week task of manage question and answer  (This will done by Vaishnavi Tharakar in 15 days (105 hrs.))   * Test the database connection * Make some changes.   We have discussed about the task of view result page  (This will done by Vaishnavi Tharakar in 7 days (49 hrs.))   * Collected requirements and analyze * Design the page. | |
| Assessment of Progress | □Excellent  □Good  □Satisfactory  □Fair  □Poor | |
| Notes/ Concerns/ Comments |  | |